Davis Hydro Memo

To: Whom it may concern

Re:  Minutes of 1st stage Consultation Meeting on the Pit 4 Dam Diversion Project

Date:  November 4th, 2004

***************************************************

The following draft minutes are being distributed for review and comments.  Any comments or corrections would be appreciated.

Present at the meting and distribution targets.

| Richard Ely. Davis Hydro U.S. Forest Service Kathy Valenzuela Pricila Franco Pit River Tribe Hudgee Gemmill Cal. Fish and Game Annie Manji PG&E Craig Bolger Rhonda Sittman Cal. Water Res. Cntrl. Board Rus Kanz | Hydro@davis.com Kvalenzuela@fs.fed.us Pfranco@fs.fed.us Hudgeen@hotmail.com Amanji@dfg.ca.gov Chb2@pge.com Rxsm@pge.com Rkanz@waterboards.ca.gov |
| --- | --- |

The meeting was called to order at 1:10 PM on Thursday November 4th 2004.  Audio recording was started.

Introductions were made with most people familiar with each other and the 345 Project currently before the FERC.  Initial remarks were made about Davis Hydro information sources, web site material availability and process. Specifically all materials are available on the DAVISHYDRO.COM  web site.  Previous informal meetings were noted between Davis Hydro and PG&E, the Forest Service, and CWCB.

Ms. Franco came in during the initial discussion by Ms Valenzuela.

The following outline addresses the important initial points made by the participants and does not substitute for the comprehensive written response which will be forwarded in 60 days addressing all requested studies and concerns.

Forest Service initial meeting comments:  General guideline “ Do no Harm”

The following concerns will have to be addressed in design and operation documents:

Endangered species such as the bald eagles

Construction and routine operation and maintenance effects on:

         Water temperature

         Water Quality

         Cultural and historical as this is a listed Historical site.

         Aesthetics – both color and materials

         Visitor safety at high flows

Design construction, and operations should Note that:

         Road use and equipment staging areas should be clearly defined and recognize ongoing recreation in the area.

         Signage should be put up in anticipation of any disruption in recreation.

         Soil and slope stability in the area is very poor.

California Fish and Game

Concern about Trout, Rough Sculpin, Cottus asperrimus, Hardhead, Mylopharodon  conocephalu.  The applicant should address entrainment in design and supply a comprehensive background study on entrainment effects on fish populations.

Discussion between CFG & Davis Hydro continued briefly after the meeting addressing the possibility of ongoing habitat enhancements for the mitigation of potential differential hydro effects of fish morbidity and mortality.  Also discussed was the use of an appropriate adaptive management plan as more is learned under FERC Project 345 studies and monitoring programs.

Water Resources Control Board

Construction impacts should be carefully defined and monitored

Cofferdams should be used for any in stream concrete pouring.

In stream flows should be maintained at all times.

In stream flow maintenance methodology should be clearly defined.

Inundation will occur and should be addressed.

General discussion on recreation :

Design for full recreation access during construction

Provide prior and during project notice

The meeting closed with discussions about process and schedules:

Schedules:

Considerable discussion about schedule.  Davis Hydro stating that a Preliminary Design would be ready to go both PG&E for initial engineering evaluation and to agencies for further review in about 65 days depending on any written feedback from all parties .  Further progress would be contingent of the amount and type of work requested by review agencies.

Process discussions:

E-mail is acceptable distribution methods for all materials to all meeting participants.

A meeting is to be scheduled with local Native American Tribe – The Pit River Tribe,  ASAP to address their concerns and to schedule site visit if requested.  No site visit request was received during this meeting as all are familiar with the site.  (calls were made by Davis Hydro to the Pit River Tribe to initiate that process on 11/5/04)

This memo is being distributed the whole service list not participating at the meeting, and the following meeting participants:

Hydro@davis.com Kvalenzuela@fs.fed.us Pfranco@fs.fed.us Hudgee7@hotmail.com amanji@dfg.ca.gov Chb2@pge.com Rxsm@pge.com Rkanz@waterboards.ca.gov, ajumawi@frontiernet.net

End of meeting notes:

Please forward any comments or corrections  or even changes in emphasis on these notes  to Davis hydro at :  Hydro@davis.com.   These notes and the tapes must be forwarded to the FERC within 30 days of the meeting.

Thanks,

Dick Ely, Principal

CC: 	Atttendees &

Sharon Elmore: ajumawi@frontiernet.net

Note WEB Posted 11/9/04