March 31, 2007

Ms. Magalie R. Salas, Secretary

Federal Energy Regulatory Commission

888 First Street NE

Washington, DC 20426

RE: Permit P-12491 – Pit River Dam Retrofit Project Progress through March 31, 2007.

Dear Ms. Magalie:

The following is: Progress Report # 4 Preliminary Permit- FERC 12491.

Progress Report 5

General Discussion of Progress

No progress has been made on this project due to the delay in licensing the Project under FERC 233.  As work picks up, documentation for all aspects including current discussion design can be found on the Davis Hydro WEB site at:

http://www.davishydro.com/Hydro/P4_files/p4.htm

(Most plans should be printed at 11”x17”)

Specific Article 8 Items

I certify that copies of this letter will be mailed prior to Friday April 21st 2006 to THE FERC COORDINATOR of the State Water Resources Control Board, 1001 I Street, P.O. Box 2000, Sacramento, CA  95812-2006.

Informal meetings have taken place with all interested parties.  The first stage consultation meeting has been completed.

Anticipated Date of submitting license Application: 9/30/07.

1. Ongoing Studies

- None

2. Summary of Agency Consulting

Little, we are all waiting for the FERC to release the 233 License.

3. Investigations in the next 6 months:

- Preliminary engineering will be started with PG&E looking at River Release flow mechanisms.  Continuing investigations on fish screening will be made.

- We are a bit held up waiting for the PG&E license.

- Summary of consultations:

- Informal discussions with PG&E have recently suggested that they might be amenable to discussing a development along the lines suggested in the drawings, so long it does not interfere with reconstruction of the outlet works at Pit 3,4, and 5.  This informal discussion was conducted with Alan Soneda of PG&E on Tuesday April 24th.  A request was made to us for a proposal on how we might proceed on this and some other projects.

5. Assessment of feasibility of the project.

This project is becoming more feasible as the price of power increases.

Schedule of Study Tasks: We are somewhat dependent on PG&E’s license to be released so we know what flows to design to.  No dates are currently available, however the general approach to bypass flows will be discussed with PG&E engineering staff.

Economic Viability

Ongoing

Project Possibility

A letter has been received from PG&E indicating the conditions under which they will consider development of the site.  These are acceptable.  Currently, we have enabled the agreement with the requested deposit against engineering expenses.

Environmental/Historical

These studies will commence formally with a FERC Project 233 license issuance and an agreement in principle with PG&E.

Summary:

Momentum on this project is picking up dramatically with the increasing price of power and numerous indications by PG&E that they will consider the project constructively.

Respectfully,

Richard D. Ely, Permittee

cc  	Canaday

Notice to all Parties of availability of this report on WEB.